WISENANCIAL / TJAPP
MERGE HANDOVER

Status: 13 August 2026 | Database + Backend + Frontend Refactor

This document is the English handover for contributors continuing the TJAPP/Wisenancial merge. It records the architecture decisions already made, current sources of truth, retired concepts, unfinished integrations, and the recommended work order. It does not claim that the Page layer is complete.

# 1. Merge Objective

Use the TJAPP/Supabase schema as the unified database/backend baseline and bring Wisenancial features into the same application without destroying their original business semantics.

Keep two workspaces, TRADER and INVESTOR, under the same user/account/database. Separate workspace data through portfolio_type and domain contracts.

Use Wisenancial as the target UI/UX direction while sharing backend/stores whenever the underlying business meaning is genuinely shared.

Do not create duplicate Stores/Services only because a feature appears in both workspaces. Separate only when the business model differs.

# 2. Database / Prisma Merge

The unified schema targets Supabase PostgreSQL. Existing backend-compatible table/field naming was preserved where practical, then Investor, Market, Learning, Coach, AI, Billing and other Wisenancial domains were incorporated. Similar-looking models were deliberately kept separate when their semantics differ.

| Domain | Merged / Added | Important note |
| --- | --- | --- |
| Users/Auth | roles, subscription tier, Stripe IDs, profile/public fields, streak and relations | AI token balance remains part of the current user/AI flow. |
| Portfolio | portfolio_type, icon, color, is_default | TRADER / INVESTOR is the main workspace discriminator. |
| Investor | stock_purchases, records, dividends, watchlist | Stock quantities support fractional-share precision. |
| Market | stocks, trending_stocks, corporate_events, market_news | Do not merge stocks with trading assets. |
| Posts | portfolio_id/type, asset_symbol, reference_type/reference_id | Posts can reference Trader or Investor domain objects. |
| Gamification | missions + user_missions period/status/condition structure | Gamification and Missions are one domain with separate responsibilities. |
| AI/Learning/Coach | AI usage, lesson/progress/readiness and Coach domain | Mostly shared/user-level infrastructure. |

# 3. Prisma Migration / Recovery History

P3006/P1014 failures occurred when old migrations expected Watchlist tables/columns that did not exist in the shadow database at that point in the migration chain.

Because the data was not yet important during the merge, the database was reset and a clean init migration was generated from a validated schema.

A confirmed milestone was migration 20260731093155_init applied successfully, Prisma Client generated, and migrate status reported the schema up to date.

An accidental upgrade to Prisma 7 changed datasource/client expectations and produced widespread incompatibilities. The project returned to Prisma 6.19.2 to preserve the existing code path.

Do not upgrade Prisma major versions during unrelated merge work. Do not rewrite migration history without verifying shadow-database replay.

# 4. Backend Architecture / Responsibilities

| Module / Domain | Current responsibility | Notes |
| --- | --- | --- |
| Auth + Users | JWT/user identity, profile and shared account state | Shared. |
| Portfolios | Create/select/update portfolios and portfolio_type | Workspace foundation. |
| Journal / Trades | Trade lifecycle, import, PnL, active/closed trades | Trader domain. |
| Records | Cash ledger / transaction history | Shared ledger source of truth. |
| StockTransactions | Investor BUY/SELL write model | Separate from trades. |
| StockPurchases | Investor holdings/read model | Used for holdings/positions. |
| Assets | Trading assets | Do not merge with stocks. |
| Stocks / Market | Stock references, prices, trending, events and market news | Market/Investor-oriented data. |
| Watchlist | Tracked assets scoped to user/portfolio | Not AI Recommendations. |
| Analytics | Shared contract with workspace-specific results | Trader/Investor sections. |
| Goals | Monthly target + daily plan | Investor goal semantics still need finalization. |
| Posts / Community | Shared social post model | Generic reference_type/reference_id. |
| Share | Generate share message/image + statistics/logs | Shared. |
| Billing / Payments | Stripe subscription, AI-credit checkout/webhooks | Requires Stripe secrets/webhook config. |
| Gamification / Missions | Mission definitions, progress and claims | One domain, different responsibilities. |
| AI | Models, chart insight, portfolio review, recommendations, risk, quiz, credits | Shared/user and portfolio-aware. |

# 5. Backend Naming Map

| Name | Responsibility | Do not confuse with |
| --- | --- | --- |
| prisma/schema.prisma | Unified database schema | Do not create separate Trader/Investor schemas. |
| RecordsService | Ledger/cash records source of truth | Not TradeStore/InvestorCashflowStore. |
| StockTransactionsService | Investor BUY/SELL commands | Not trades. |
| StockPurchasesService | Investor holdings/read model | Not broker orders. |
| Journal/Trades services | Trader journal operations | Not stock-purchase lifecycle. |
| PostsService | Shared community posts | Do not create TraderPosts/InvestorPosts copies. |
| ShareStatisticsService | Share statistics and generated share assets | Not Community posts. |
| BillingService / PaymentsService | Stripe checkout/subscription/credits/webhook | Prisma fields follow current schema naming. |
| GamificationService / MissionsService | User progress vs mission definitions | Same domain, different responsibility. |

# 6. Frontend Store Refactor

The frontend is being aligned to the new backend. API calls, types, constants and composables are separated from Store state where the domain already follows that pattern. The goal is one source of truth per domain.

| Store | Responsibility | Status / note |
| --- | --- | --- |
| PortfolioStore | Portfolio list, active portfolio, active TRADER/INVESTOR type | Central workspace context. |
| TraderStore | Trader workspace orchestrator | Initializes Trader dependencies. |
| InvestorStore | Investor workspace orchestrator | Do not restore InvestorCashflowStore. |
| JournalStore | Trader trade source of truth | Replaces TradeStore. |
| RecordStore | Shared records/ledger | Replaces duplicate cashflow state. |
| InvestorPortfolioStore | Investor holdings/portfolio-specific state | Investor-only. |
| DividendStore | Dividend domain | Investor-only. |
| AssetStore | Trading asset discovery/chart state | Trader-oriented. |
| MarketStore | Quotes/history/technical/stored prices/sync | Shared market data. |
| WatchlistStore | Actual watchlist | Separate from AI Recommendations. |
| AnalyticsStore | Core/details/advanced analytics + daily PnL | Shared, portfolio-aware. |
| GoalStore | Monthly goal/daily plan | Shared direction; Investor semantics pending. |
| NewsStore | News state/filter/load | Shared. |
| CommunityStore | Posts/feed/filter | Shared. |
| ShareStore | Share statistics/message/image/log | Shared. |
| AiStore | AI models/insights/review/risk/quiz/credits | Shared. |
| BillingStore | Frontend billing/checkout flow | User-level. |
| GamificationStore | Missions/progress/filter/claim | Shared. |

# 7. Retired / Renamed Concepts

| Old concept | Use instead | Reason |
| --- | --- | --- |
| TradeStore | JournalStore | Avoid two sources of trade state. |
| ActivePositionStore | JournalStore.activeTrades + MarketStore | Avoid duplicate position/price logic. |
| InvestorCashflowStore | RecordStore | Records is the shared ledger. |
| Separate Trader/Investor portfolio stores | PortfolioStore | portfolio_type already separates workspace context. |
| Watchlist implemented as AI recommendations | WatchlistStore + Investor RecommendationsPage | Different product concepts. |
| Direct store.method references in composables | Arrow wrappers | Avoid ESLint unbound-method/context issues. |
| Trader-only post trade_id | reference_type + reference_id | Supports Trade/Stock Purchase/Sale/Dividend/Portfolio references. |

# 8. Frontend Error Cleanup Already Performed

Removed problematic Pinia getter chains that relied on this.activePortfolio when PortfolioStore already owns that state.

Moved this.xxx fallbacks out of action default parameters and into action bodies.

Adjusted request construction for exactOptionalPropertyTypes so optional keys are omitted instead of sent as undefined.

Fixed literal inference problems such as currency being inferred only as "USD".

Wrapped Pinia actions in composables with arrow functions to eliminate unbound-method errors.

Cleaned lint issues including unused destructuring in AiStore, redundant PostVisibility|string unions, and empty interface aliases.

TypeScript errors previously dropped from 291 to 231 during this process; Store/Service/Composable cleanup was intentionally prioritized before Page errors.

# 9. Page Architecture Decision

| Group | Pages | Rule |
| --- | --- | --- |
| Shared | Dashboard, Portfolio, Analytics, News, Goals, Records, Watchlist, Community, Chat, Classroom, Profile, AI Credits, Upgrade, Settings, Coach | One page shell; workspace-specific child sections/components when needed. |
| Trader-only | Journal, Active Positions, Asset Explorer, Lot Calculator | Trading-journal business workflow. |
| Investor-only | Stock Explorer, Stock Analysis, Monthly Movers, Recommendations | Investment/stock workflow. |
| Auth | Login, Register, AuthCallback | User-level. |
| System | ErrorNotFound, PublicProfile | Application-level. |

# 10. Target Page / Supporting Folder Structure

src/pages/
├── shared/
│   ├── DashboardPage.vue
│   ├── PortfolioPage.vue
│   ├── AnalyticsPage.vue
│   ├── NewsPage.vue
│   ├── GoalsPage.vue
│   ├── RecordsPage.vue
│   ├── WatchlistPage.vue
│   ├── CommunityPage.vue
│   ├── ChatPage.vue
│   ├── ClassroomPage.vue
│   ├── ProfilePage.vue
│   ├── AiCreditsPage.vue
│   ├── UpgradePage.vue
│   ├── SettingsPage.vue
│   └── CoachPage.vue
├── trader/
│   ├── JournalPage.vue
│   ├── ActivePositionsPage.vue
│   ├── AssetExplorerPage.vue
│   └── LotCalculatorPage.vue
├── investor/
│   ├── StockExplorerPage.vue
│   ├── StockAnalysisPage.vue
│   ├── MonthlyMoversPage.vue
│   └── RecommendationsPage.vue
├── auth/
└── system/

src/
├── i18n/
├── components/coach/
├── components/settings/
└── components/filters/

# 11. How Shared Pages Should Be Merged

Shared does not mean identical Trader/Investor UI. Use one page shell and split domain-specific child components when the content differs substantially.

Example: DashboardPage -> TraderDashboard + InvestorDashboard.

Example: AnalyticsPage -> TraderAnalytics + InvestorAnalytics while both use AnalyticsStore.

Watchlist is user-selected tracking. AI Recommendations remain a separate Investor feature.

Moving a file into pages/shared does not require changing its public URL. `/dashboard` may remain `/dashboard`.

# 12. Features Not Yet Fully Merged / Integrated

| Feature | Current source | Target architecture | Status |
| --- | --- | --- | --- |
| Coach Room / Coach UI | Investor source; backend has Coach domain | Shared/user-level by default; portfolio-aware only when contract requires it | Not yet moved/merged into main frontend. |
| Settings UI | Investor source | Shared/System settings | Not yet in main frontend. |
| Language / i18n | Investor-side UI/infrastructure | One shared application locale source of truth | Not yet merged/standardized. |
| GlobalDataFilter | File exists in main project; Trader origin | Shared filter infrastructure if cross-domain; Trader-only if truly trade-specific | Exists but is not yet properly implemented/refactored/integrated. |

# 13. GlobalDataFilter Decision Rules

Inspect the current file before implementation: determine whether it owns date range, asset/symbol, portfolio, category, timeframe or trade-only filters.

Keep it Trader-only if the state is genuinely trading-specific.

Make it shared if Dashboard/Analytics/Records/News or other domains need the same cross-domain filter state.

Do not duplicate canonical state from PortfolioStore, AnalyticsStore, NewsStore or another domain store.

Document which fields are truly global and which remain page-local.

# 14. Updated Work Order

Finish Store / Service / Composable TypeScript and ESLint cleanup.

Inventory Coach Room, Settings UI, locale/i18n files and dependencies from the Investor source.

Inspect/classify the existing GlobalDataFilter.

Merge/refactor i18n and establish one locale source of truth.

Merge Settings as a shared/system feature.

Merge Coach UI with the backend Coach domain.

Refactor/integrate GlobalDataFilter without duplicating domain state.

Create the new Page folders.

Move Auth/System pages.

Move Trader-only pages.

Move Investor-only pages.

Merge Shared pages in order: Portfolio -> Dashboard -> Analytics -> News -> Records -> Goals -> Watchlist -> Community/Chat/Classroom.

Update routes.ts only after destination files exist.

Update MainLayout/sidebar/navigation and language selector/workspace visibility.

Remove confirmed legacy/duplicate files after repository-wide usage search.

Run type-check -> lint -> frontend build -> backend build -> smoke tests.

# 15. Page Refactor Dependency Guide

| Order | Work | Open these together |
| --- | --- | --- |
| 1 | Portfolio Shared | Both PortfolioPage versions, PortfolioStore, portfolio service/types |
| 2 | Trader Journal | JournalPage, JournalStore, RecordStore, PortfolioStore, trade service/types |
| 3 | Active Positions | ActivePositionsPage, JournalStore, MarketStore |
| 4 | Dashboard Shared | Both Dashboard pages + TraderStore/InvestorStore + Portfolio/Journal/InvestorPortfolio/Analytics/Goal |
| 5 | Analytics Shared | Both Analytics pages + AnalyticsStore + Market/Ai/Portfolio |
| 6 | News Shared | Both News pages + NewsStore + Market/Portfolio |
| 7 | Records Shared | Record pages + RecordStore + PortfolioStore |
| 8 | Goals Shared | Both Goals pages + GoalStore + AnalyticsStore + PortfolioStore |
| 9 | Watchlist | Both Watchlist pages + WatchlistStore + AI Recommendations + Asset/Market |
| 10 | Social/System | Community/Chat/Classroom/Auth/Profile/Upgrade/Settings/Coach + related stores |
| 11 | Routes/Layout | routes.ts + MainLayout + sidebar/menu/navigation/i18n selector |

# 16. Definition of Done Before Main Merge

Prisma schema validates/generates and migration history is reproducible.

Backend `npm run build` passes.

Frontend `npx vue-tsc --noEmit` passes.

Frontend lint passes or every exception is explicitly documented.

Frontend build passes.

No imports remain to retired TradeStore, ActivePositionStore or InvestorCashflowStore.

Switching TRADER <-> INVESTOR does not leak data between workspaces.

Shared pages derive workspace context from PortfolioStore instead of hard-coding it.

Stripe/AI secrets remain in environment configuration and are never committed.

Coach, Settings, i18n and GlobalDataFilter are integrated or explicitly deferred with a documented decision.

Routes/layout/navigation match the new Page structure.

Core smoke tests pass.

# 17. Quick Mental Model

User -> PortfolioStore -> active portfolio + portfolio_type -> TraderStore/InvestorStore orchestration -> Domain Stores -> Services -> Backend -> Prisma/Supabase

TRADER: Journal/Trades + Assets + Market + Records + Analytics + Goals

INVESTOR: StockTransactions/StockPurchases + Dividends + Stocks/Market + Records + Analytics

SHARED: Portfolio, Watchlist, News, Posts/Community, Share, AI, Billing, Gamification, Auth/User, Settings/i18n, and Coach by default.

Current handover status: the database/backend core is substantially merged and the frontend Store layer has been heavily refactored, but the frontend merge is not complete until Page folders, shared-page merges, pending Coach/Settings/i18n/GlobalDataFilter integrations, routes/layout/navigation, builds and smoke tests are complete.